August 25, 2026

Saral Jalan

Vachi Ventures Development LLC.

Dear Saral Jalan,

This is a draft proposal for limited Architectural Services to creating a builder’s permit set for the Gardena lot, assuming that the duplex plans are similar/ mirrored and interior kitchen layout and general finishes will be selected by builder.

Description:

The property is a XXXX sf lot in Gardena. The project is to create a small-lot subdivision with 6 parcels via SB 684, or SB 1123 if the lot is large enough. The project includes a 3-story duplex with two car garages for each unit, roughly 2500 sf, on each of the 6 parcels.  Shi Architect (“Architect”) will be working with the client (“Owner”) and Owner’s Consultants to prepare construction drawings.

Scope of Work and Services:

Phase I - Concept and Schematic Design

- Provide site and zoning analysis for property.

- Test fits will be provided by others.

Phase II – Design Development

- Coordinate with Owner’s consultants, including Civil, Landscape, and Structural.

- Prepare drawings for Gardena Planning for Tentative Vesting Map and Site Plan Review, including the items below:

  - Architectural Site.

  - Architectural Floor plans.

  - Architectural Elevations and finishes

  - Tentative Tract Map by Owner’s Civil Engineer

- Address required changes with owner to obtain planning approval.

Phase III – Construction Drawings

- Create a simplified Construction Drawing Set and submit to Gardena Building and Safety, and LA County Fire Prevention Plan Checks, including the items below:

  - Architectural site plans, floor plans, elevations, sections, details, and door/ window schedules.

  - T-24 energy calculations, as coordinated with Owner’s MEP engineer.

  - Coordinated Civil, Landscaping, Structural, and MEP drawings.

- Assist Owner to obtain approvals for other permitting clearances.

- Address plan check corrections for each agency to obtain approvals to obtain Ready to Issue (RTI) status.

Clarifications and Exclusions:

- Additional costs may be required if this project entitlement is not ministerial or requires public review.

- Professional services by other disciplines, such as Civil, Landscaping, Structural, Mechanical, Plumbing, and Electrical are excluded from this scope of work.

- Fire Sprinklers will be design-build and be considered as a deferred submittal.

- Owner is responsible for engaging consultants separately as required for this project, including Survey, Soils Report, Hydrant Flow Test, and other specialty studies or reports required by the reviewing agencies.

- Construction Administration services are excluded from this scope of work. These services may be provided as additional services upon written agreement.

- Physical plotting to be reimbursed separately.

- Scopes of Work not included above may be included as additional services with Client’s written agreement.

- Additional Services may be provided at an hourly rate of $150/hr.

Billing and Payment:

The fee for this project is $65,000. Invoices will be issued upon reaching the following milestones:

Deposit						$5,000

Site Plan Review Submission				$15,000

Plan Check Submission				$30,000

Plan Check Complete - RTI				$15,000

General Conditions:

To facilitate collaboration, we will share all relevant documents via a Box folder. The Documents are instruments of service for this specific project. The Documents shall not be used in conjunction with or for any other project except the project for which they were originally intended. The Documents are the property of the Architect whether or not the work for which they are prepared is executed. The Client or its contractor shall not rely in any way on any Document unless it is signed and sealed by the Architect.

A nonexclusive license is given to the Owner to reproduce the Documents for constructing, using, and maintaining the project, and to authorize the contractor, subcontractors, and material suppliers to reproduce applicable portions of the Documents for execution of the work. This is a single-use license limited to the project address.

This agreement may be terminated by either party upon written notice should one party fail

substantially to perform in accordance with its terms, through no fault of the party initiating the

termination. This agreement may also be terminated in the event the Client permanently

abandons the project. In the event of termination, the Architect shall be compensated for work

done to date. The Architect shall not be liable to the Client for any consequential damages

that are a result of such termination or suspension of the contract.

This proposal is valid for thirty (30) days. Should you have any questions or concerns, please do

not hesitate to contact me.

Sincerely,

Junming Shi

Client:                                   Date:

________________________________

Architect:                               Date:

________________________________

Junming Shi

Shi Architect

2901 Winlock Road

Torrance, CA 90505

shijunming4@gmail.com

(424) 385-1062